# DPCA PROJECT

# Week 3 Work Report

April 12 - April 18, 2026

# Executive Summary

Week 3 focused on organizational restructuring and establishing collaborative development practices. The repository was migrated from the personal GitHub account (Ab-dur-Rehman/DPCA) to the official Nexstair organization account (nexstair-projects/DPCA) to enable team collaboration. A comprehensive Developer Workflow Guide was created to standardize Git practices across the team, and a CODEOWNERS file was added to enforce code review policies. These changes lay the groundwork for scaling the development team and ensuring consistent code quality.

# Completed Deliverables

## Repository Migration to Nexstair Organization

Migrated repository from personal account (Ab-dur-Rehman/DPCA) to organization account (nexstair-projects/DPCA)

Configured new remote "nexstair" pointing to https://github.com/nexstair-projects/DPCA.git

Retained original remote "origin" (Ab-dur-Rehman/DPCA) as backup reference

Pushed all branches and history to the new organization repository

Verified repository accessible at https://github.com/nexstair-projects/DPCA

Updated clone URLs in documentation to reference the new organization repo

## Developer Workflow Guide

Created comprehensive DPCA_DEVELOPER_GUIDE.md (188 lines) in guides/ directory

Documented first-time setup instructions including clone and Git identity configuration

Defined daily workflow: feature branch creation, syncing with main, committing, pushing, and opening PRs

Established branch naming conventions: feature/, fix/, update/ prefixes

Wrote commit message guidelines: present tense, brief but descriptive

Documented Pull Request process with step-by-step GitHub UI instructions

Added conflict resolution guide with visual markers explanation

Created quick command reference table for common Git operations

Included VS Code tips: Source Control panel, Git Graph extension, Live Share

Designated Ab-dur-Rehman and ujavaid015 as code reviewers

## CODEOWNERS Configuration

Created .github/CODEOWNERS file for automated review assignment

Configured code ownership rules to enforce review policies

Ensures all pull requests require approval from designated owners

Supports branch protection rules on the nexstair-projects repository

## Important Development Rules Established

No direct pushes to main branch — branch protection enforced

All changes require Pull Requests, even small fixes

Developers must pull main into feature branches before pushing

Branches must be deleted after merging to keep repo clean

Clear commit messages required for readable history

# Repository Migration Details

## Migration Summary

The DPCA repository was transferred from the personal GitHub account to the Nexstair organization to centralize project management under the company account. This enables proper team access control, organization-level settings, and professional project governance.

## Remote Configuration (Post-Migration)

| Remote Name | URL | Purpose |
| --- | --- | --- |
| nexstair | https://github.com/nexstair-projects/DPCA.git | Primary — Organization repository |
| origin | https://github.com/Ab-dur-Rehman/DPCA | Backup — Original personal repository |

## Impact on Existing Deployments

Vercel deployment: Connected to origin (Ab-dur-Rehman/DPCA) — may need reconnection to nexstair-projects/DPCA

Railway deployment: No impact — deploys from Docker/environment config, not directly from GitHub

Team members: Must clone from https://github.com/nexstair-projects/DPCA.git going forward

CI/CD: GitHub Actions workflows will run from the new organization repository

# Files Modified & Created

## Documentation (1 file)

guides/DPCA_DEVELOPER_GUIDE.md [NEW]

Comprehensive developer workflow guide — 188 lines covering Git workflow, branching strategy, PR process, conflict resolution, and VS Code tips

## GitHub Configuration (1 file)

.github/CODEOWNERS [NEW]

Code ownership file for automated PR review assignment

## Reports (1 file)

work_reports/Week_2_Work_Report.docx [CREATED EARLIER IN WEEK]

Week 2 progress report generated via generate_week2_report.py script

# Production Configuration

No changes to production configuration this week. All services remain operational:

| Component | URL / Endpoint | Status |
| --- | --- | --- |
| Frontend | https://dpca-ten.vercel.app | Operational |
| Backend API | https://dpca-production.up.railway.app | Operational |
| Database | https://hefkqlkiuiqhgssdmvad.supabase.co | Operational |
| New Repo | https://github.com/nexstair-projects/DPCA | Active |
| Old Repo | https://github.com/Ab-dur-Rehman/DPCA | Retained as backup |

# Git Commit Log (Week 3)

| Hash | Date | Message |
| --- | --- | --- |
| b3f7a65 | Apr 12, 2026 | feat: Add Week 2 Work Report generation script and corresponding report document |
| c60e388 | Apr 19, 2026 | Add CODEOWNERS file |
| e12cf25 | Apr 19, 2026 | feat: Add Developer Workflow Guide to standardize collaboration practices |

# Summary Statistics

Repository Migration: Completed (Ab-dur-Rehman/DPCA → nexstair-projects/DPCA)

New Files Created: 2 (DPCA_DEVELOPER_GUIDE.md, CODEOWNERS)

Total Commits This Week: 3

Lines of Documentation Written: 188 (Developer Guide)

Team Collaboration Standards Defined: 6 rules

Branch Naming Conventions Established: 3 prefixes (feature/, fix/, update/)

Code Reviewers Assigned: 2 (Ab-dur-Rehman, ujavaid015)

Production Downtime: 0

Build Errors: 0

TypeScript Errors: 0

# Outstanding Items & Carry-Forward from Week 2

| Item | Priority | Description |
| --- | --- | --- |
| Execute DB Migration | CRITICAL | Run expand_message_status.sql in Supabase SQL Editor to allow n8n webhook inserts |
| Reconnect Vercel to Nexstair Repo | HIGH | Update Vercel project to deploy from nexstair-projects/DPCA instead of Ab-dur-Rehman/DPCA |
| Brand Voice Content | CRITICAL PATH | Awaiting Sophie's brand voice examples — blocks prompt finalization |
| n8n VPS Setup | HIGH | Provision Ubuntu 22.04 VPS (2GB RAM) for n8n deployment |
| UI Enhancements | MEDIUM | Regenerate modals (regenerate, rejection, version history) |
| Branch Protection Rules | HIGH | Configure branch protection on nexstair-projects/DPCA main branch |

# Next Steps (Week 4 Priority List)

Configure branch protection rules on nexstair-projects/DPCA

Reconnect Vercel deployment to the new organization repository

Execute pending DB migration in Supabase SQL Editor

Provision VPS for n8n deployment

Configure and deploy n8n on VPS

Import and test n8n workflows with real data

Receive and integrate brand voice content from Sophie

Implement UI enhancement modals (regenerate, rejection, version history)

Onboard team members using the Developer Workflow Guide

End-to-end system testing with live channels

---

Report Generated: April 19, 2026 at 14:54