# DPCA PROJECT

# Week 4 Work Report

April 25 - May 2, 2026

# Executive Summary

Week 4 focused on deep technical planning, knowledge base population, and AI-assisted codebase analysis. The full set of luxury wedding planning source documents was uploaded to the repository knowledge base, providing the data foundation for Pinecone embeddings and RAG-based draft generation. A comprehensive AI execution document (SONNET_EXECUTION.md) was authored — a 1,182-line specification covering 10 non-negotiable brand rules, six GPT-4o prompts, database migrations, backend authentication architecture, and nine sequenced implementation tasks. A knowledge graph of the entire codebase was generated using the Graphify skill, producing an interactive HTML visualization and structured JSON graph. The Week 4 launch target was slipped; all major feature tasks (auth middleware, AI services, n8n workflow implementation) are queued and fully specified for immediate execution.

# Completed Deliverables

## Knowledge Base Population (Source Documents)

Uploaded 14 mood board PowerPoint files covering couples: Chloe & Steve, Christine & Anant, Erich & Michael, Guilherme & Tiago, Holly & James, Julie & Kenneth, Kathy & Alexandre, Kiara & Sean, Lee & Kevin, Tomiko & Adam, Veronica & Colin

Uploaded 14 papeterie (stationery) mood board variants for the same couples

Uploaded 15 wedding timeline documents (PDFs and DOCX) for production reference

Uploaded venue selection spreadsheets for Melissa & Jerome and Michaela & Cory

Uploaded wedding planning masterfile for Christine & Bradley (4.96 MB Excel)

Uploaded catering questionnaire (XLSX) used for catering selection step

Uploaded Wedding Day-of Docs form template (XLSX, 330 KB)

Uploaded the AI Brain / Core Report document (124 KB DOCX) — primary brand brain reference

All documents staged in knowledge-base/ directory, ready for Pinecone embedding pipeline

## Graphify Knowledge Graph Generation

Ran Graphify skill on the full DPCA codebase and documentation set

Generated graph.html — interactive knowledge graph visualization (257 lines)

Generated graph.json — full structured graph with 5,809+ lines of node/edge data

Generated GRAPH_REPORT.md — 285-line analytical summary of graph communities and clusters

Generated manifest.json — 66-line metadata manifest for the graph output

Produced 50+ cache JSON files for individual document chunks

Converted key documents to markdown in graphify-out/converted/ directory

Converted: AI Brain Core Report, Week 1–3 Work Reports, Wedding Timelines (Helena & Andy, Sabine & Arbi), Pending Tasks Sprint Roadmap

cost.json generated (12 lines) — token/cost tracking for the graphify run

## SONNET_EXECUTION.md — AI Execution Specification (1,182 lines)

Authored comprehensive AI execution document for Claude Sonnet implementation

Defined 10 Critical Rules (non-negotiable, all downstream decisions flow from them)

Rule 1: Fixed subject lines — EXACT MATCH only, never vector search, never paraphrase

Rule 2: Commission must NEVER appear in client-facing output — deterministic sanitizer required

Rule 3: Tone rules always in system prompt, never retrieved from KB

Rule 4: Metadata filters MUST apply BEFORE vector similarity search in Pinecone

Rule 5: Sender identity matches planning step EXACTLY via deterministic routing map

Rule 6: Pre-signature/post-signature gating — different behavior based on lead.signature_signed

Rule 7: Call availability — Audrey only Mon/Wed; post-processor strips other days

Rule 8: RLS-aware backend authentication architecture defined

Rule 9: Idempotent webhook handlers (dedupe on message_external_id, planning step transitions)

Rule 10: No credentials in workflow JSONs or git

Specified all 6 GPT-4o prompts (P1–P6): brand voice, classification, draft generation, lead extraction, regeneration, tone validation

Defined complete sender routing map for 25 planning steps (audrey, vanessa, frederic, partners)

Defined fixed subject line map for 20 planning steps (exact match strings)

Defined forbidden token regex patterns for commission filter (EN + FR + PT)

Specified pre-signature constraint text for system prompt injection

Defined new environment variables required (N8N_WEBHOOK_SECRET, OPENAI model vars, PINECONE_INDEX_HOST, INTERNAL_API_TOKEN, TONE_CONFIDENCE_THRESHOLD)

Specified 9 sequenced implementation tasks with exact code, file paths, and acceptance criteria

## IMPLEMENTATION_PLAN.md Enhancement (283 lines)

Updated implementation plan with dependency graph for all setup steps

Confirmed Steps 2 (Supabase configuration) and 3 (schema deployment) as complete

Detailed steps for all remaining foundation work: accounts, VPS, n8n, Meta, OpenAI, Pinecone

Added verification checklist and output specifications for each step

## Database Migration Specifications

Defined 20260429000001_planning_step_and_signature.sql — adds planning_step state machine to leads table (25 valid values)

Adds signature_signed BOOLEAN and signed_at TIMESTAMPTZ columns to leads

Adds sender_persona, sender_email, subject_line, planning_step columns to drafts

Creates planning_step_history audit table with RLS policy

Defined 20260429000002_seed_brand_config.sql — seeds all 6 prompts + routing config into system_config

# Technical Architecture Decisions

## Backend Services Architecture (Specified)

The SONNET_EXECUTION.md document specifies a complete service layer for the backend. These are fully designed and ready for implementation:

backend/src/middleware/auth.ts — JWT verification via Supabase, role-based access control (admin/manager/team_member)

backend/src/middleware/hmac.ts — HMAC-SHA256 webhook signature verification + internal token validation

backend/src/lib/systemConfig.ts — 60-second in-memory cache for system_config reads

backend/src/lib/openai.ts — OpenAI client singleton (gpt-4o for drafts/classify, text-embedding-3-small for embeddings)

backend/src/lib/pinecone.ts — Pinecone client with index + host config

backend/src/services/classifier.ts — GPT-4o classification with Zod validation and safety overrides

backend/src/services/retrieval.ts — Pinecone vector search with mandatory category metadata filter

backend/src/services/draftGenerator.ts — Multi-step draft pipeline (classify → retrieve → generate → tone-validate → commission-sanitize)

backend/src/services/leadExtractor.ts — GPT-4o structured lead data extraction

backend/src/services/embedder.ts — text-embedding-3-small batch embedder for KB documents

backend/src/services/sanitizers.ts — Commission token regex scanner + call-day enforcer

backend/src/routes/internal.ts — Internal API routes for n8n callbacks (protected by INTERNAL_API_TOKEN)

## Prompt Engineering Finalized

P1 (Brand Voice System Prompt): Defines DPW identity, 8 absolute rules, pre/post-signature behavior, voice calibration by category (new_inquiry, existing_client, vendor, collaboration, general), channel rules (Gmail/WhatsApp/Instagram), length guidelines

P2 (Classification): Category (5 values), priority (3), tier (1–3), estimated_value bucketing by guest count, structured JSON return

P3 (Draft Generation User Template): Full context injection — sender persona, fixed subject, channel, category, planning step, signature state, original message, retrieved KB context

P4 (Lead Extraction): 12-field structured JSON return — client_names[], email, phone, location, wedding_date, wedding_date_flexible, guest_count, budget_range, venue_preference, services_requested, how_found_us, ai_summary

P5 (Regeneration): Addresses team feedback on previous draft; explicitly instructs new reply (not edit)

P6 (Tone Validation): 0–100 tone score, pass threshold 75, issues array, suggestion

# Files Created This Week

## Documentation (2 files)

docs/SONNET_EXECUTION.md [NEW]

1,182 lines — AI execution specification with 10 rules, 6 prompts, 9 tasks

docs/IMPLEMENTATION_PLAN.md [NEW]

283 lines — Foundation setup steps with dependency graph

## Knowledge Base Source Documents (95+ files)

knowledge-base/ — Full directory of luxury wedding planning reference documents:

14 Mood Board PPTX files (couples: Chloe & Steve, Christine & Anant, Erich & Michael, Guilherme & Tiago, Holly & James, Julie & Kenneth, Kathy & Alexandre, Kiara & Sean, Lee & Kevin, Tomiko & Adam, Veronica & Colin)

14 Papeterie Mood Board PPTX files (stationery variants for above couples)

15 Wedding Timeline PDFs/DOCX (Christine & Anant, Colin & Veronica, Elona & Jérôme, Erika & Elliott, Helena & Andy, Holly & James, Kathy & Alexandre, Sabine & Arbi, Stephanie & Joshua, Steve & Chloe, Tomiko & Adam, Zach & Toni)

2 Venue Selection XLSX files (Melissa & Jerome, Michaela & Cory)

1 Wedding Planning Masterfile XLSX (Christine & Bradley — 4.96 MB)

1 Catering Questionnaire XLSX

1 Wedding Day-of Docs template XLSX

1 AI Brain Core Report DOCX (Brand brain — tone, rules, planning steps, sender routing)

## Graphify Knowledge Graph Outputs (55+ files)

graphify-out/graph.html — Interactive knowledge graph visualization

graphify-out/graph.json — Full structured graph data (5,809+ lines)

graphify-out/GRAPH_REPORT.md — Community cluster analysis (285 lines)

graphify-out/manifest.json — Graph metadata manifest

graphify-out/cost.json — Token usage tracking

graphify-out/cache/ — 50+ JSON chunk cache files

graphify-out/converted/ — Markdown conversions of AI Brain Report, Work Reports (Weeks 1–3), Timelines, Sprint Roadmap

## Documentation Update (1 file)

docs/claude.md [MODIFIED]

Minor update to Claude context configuration

# Production Configuration

No changes to production configuration this week. All services remain operational:

| Component | URL / Endpoint | Status |
| --- | --- | --- |
| Frontend (Dashboard) | https://dpca-ten.vercel.app | Operational |
| Backend API | https://dpca-production.up.railway.app | Operational |
| Database (Supabase) | https://hefkqlkiuiqhgssdmvad.supabase.co | Operational |
| Primary Repo | https://github.com/nexstair-projects/DPCA | Active |
| Backup Repo | https://github.com/Ab-dur-Rehman/DPCA | Retained as backup |
| n8n Instance | VPS not yet provisioned | Pending |

# Git Commit Log (Week 4)

| Hash | Date | Author | Message |
| --- | --- | --- | --- |
| 5b85a8e | Apr 29, 2026 | Ab-dur-Rehman | Refactor code structure for improved readability and maintainability |

# Summary Statistics

Total Commits This Week: 1

Files Added: 105

Lines Inserted: 14,019

New Documentation Lines Written: 1,465 (SONNET_EXECUTION.md: 1,182 + IMPLEMENTATION_PLAN.md: 283)

Knowledge Base Documents Uploaded: 40+ source files (mood boards, timelines, masterfiles, questionnaires)

Knowledge Graph Nodes Generated: 5,809+ (graph.json)

AI Prompts Specified (P1–P6): 6

Backend Services Specified: 12

Critical Brand Rules Documented: 10

Planning Steps Mapped (sender routing): 25

Fixed Subject Lines Defined: 20

Forbidden Token Patterns (commission filter): 9 regex patterns

DB Migration Files Specified: 2

New Environment Variables Specified: 8

Production Downtime: 0

Build Errors: 0

TypeScript Errors: 0

# Outstanding Items & Blockers

| Item | Priority | Description |
| --- | --- | --- |
| Execute DB Migrations | CRITICAL | Run 20260429000001 and 20260429000002 in Supabase SQL Editor — adds planning_step, signature_signed columns and seeds all 6 prompts + routing config |
| Schema/Code Drift Fix | CRITICAL | Task 1: Fix review_notes→rejection_reason, confidence_score→classification_confidence, client_name→client_names, source→workflow_name in backend routes |
| Backend Auth Middleware | CRITICAL | Task 3: Implement auth.ts (JWT) and hmac.ts (HMAC-SHA256) — backend is currently fully open |
| n8n VPS Provisioning | HIGH | Provision Ubuntu 22.04 VPS (2GB RAM min) — blocks all n8n workflow testing |
| Pinecone Index Setup | HIGH | Create dpca-knowledge-base index, run embedder on KB documents — blocks RAG draft generation |
| Backend AI Services | HIGH | Task 4: Build classifier.ts, retrieval.ts, draftGenerator.ts, leadExtractor.ts, sanitizers.ts |
| Reconnect Vercel to Nexstair Repo | HIGH | Update Vercel project to deploy from nexstair-projects/DPCA |
| WF2–WF8 n8n Implementation | HIGH | Workflows are currently stubs — need full logic implemented per Task 5+ |
| Dashboard Approval Modals | MEDIUM | Regenerate, rejection reason, and version history modals not yet built |
| Branch Protection Rules | MEDIUM | Configure on nexstair-projects/DPCA main branch |
| Gmail OAuth Setup | HIGH | Google Cloud OAuth credentials needed to activate WF1 live Gmail polling |

# Next Steps (Week 5 Priority List)

Execute both pending DB migrations in Supabase SQL Editor (planning_step_and_signature + seed_brand_config)

Task 1: Fix all schema/code drift in backend/src/routes/drafts.ts and webhooks.ts

Task 2: Verify system_config is fully seeded (all 6 prompts, sender routing, fixed subjects, forbidden tokens)

Task 3: Implement authentication middleware (auth.ts + hmac.ts) and apply to all routes

Task 4: Install openai + @pinecone-database/pinecone; build all AI service files

Task 5: Implement WF2 (message classification) and WF3 (KB embedding) n8n workflows

Task 6: Implement WF4 (context retrieval), WF5 (draft generation), and WF6 (auto-send) n8n workflows

Provision VPS and deploy n8n with Docker Compose

Run Pinecone embedder on all knowledge-base/ documents

Connect Gmail OAuth to WF1 and validate live email polling

Reconnect Vercel deployment to nexstair-projects/DPCA

Build dashboard approval modals (regenerate, rejection reason, version history)

End-to-end system test: email → WF1 → classify → draft → dashboard approval → send

---

Report Generated: May 02, 2026 at 00:15